Requirements Document — Sales & Customer Intelligence System

1. Project Summary

The client operates a Tally-based B2B trading/distribution business with a multi-year sales history and a substantial existing customer database (several thousand records). Sales enquiries come in through IndiaMART, TradeIndia, and additional regional B2B lead portals. Current first-response time on inbound enquiries is significantly longer than optimal for conversion.

We are building two sequential deliverables on top of Tally (Tally remains the master source of truth — no data migration away from it):

- Phase 1 — Foundation & Visibility: historical data import + cleaning, CRM (Customer 360), customer profiling and segmentation, reporting dashboard, receivables view, Excel exports.

- Phase 2 — Lead Capture & AI Sales Agent: automated lead ingestion from portals, instant first response, WhatsApp AI agent with quoting, payment threshold handling, inventory checks, and order notifications.

Each phase is a complete, sign-off-able product. Sign-off criteria are defined in §8 and should be treated as hard contractual requirements.

2. Architecture Principles

- Tally is the master. Customers, products, inventory, and financials live in Tally. We build an intelligence layer on top with live two-way sync. No parallel data entry systems.

- All infrastructure runs on client-owned accounts (WhatsApp Business API, LLM API, cloud hosting). Provision everything under client billing from day one. No BloomEx-owned resources holding client data.

- Employee-controlled configuration: dormancy windows, payment thresholds, agent tone, and escalation rules are all runtime-configurable, not hardcoded.

- Guardrail-first AI: the sales agent must never invent prices, stock levels, discounts, or product details. If data is missing or ambiguous, escalate.

3. Phase 1 — Foundation & Visibility

3.1 Data Migration & Cleaning

- R1.1 Import the client's full historical sales data from Tally into the application database.

- R1.2 Deduplicate customers using fuzzy match on name / phone / GSTIN. Matching rules [TBD] — finalize after data sample review at kickoff.

- R1.3 Standardize product names and units into a canonical catalogue.

- R1.4 Produce a migration report: records imported, duplicates merged, records flagged as unresolvable for manual client review.

3.2 Tally Integration

- R1.5 Live two-way sync of customers, products, stock levels, receivables, and invoices.

- R1.6 Sync must tolerate Tally being offline (queue + retry). Sync lag status must be surfaced in the dashboard.

- [TBD] Tally version and connectivity method (TallyPrime vs ERP 9; XML/HTTP gateway vs ODBC vs third-party connector; on-prem machine availability and uptime). This is the single biggest technical risk in the project — resolve at kickoff before estimating Phase 1 sprints.

3.3 CRM — Customer 360

- R1.7 One screen per customer: complete order history, outstanding payments, value tier, product affinity, last contact date, and contact details.

- R1.8 Search and filter across the entire customer base.

3.4 Profiling & Segmentation

- R1.9 Automatic A/B/C customer tiering. Tiering rules must be configurable at runtime, not hardcoded — the client defines final tier logic at project onboarding.

- R1.10 Product affinity mapping: which customer segments purchase which product categories.

- R1.11 Dormancy flag: no order in X days. X is configurable per client; suggested default [TBD].

3.5 Reporting Dashboard (live)

- R1.12 Today's enquiries: count, source portal, product. This tile is fully populated after Phase 2 lead ingestion goes live; in Phase 1 it displays manually-imported or stubbed data.

- R1.13 Revenue MTD (value and quantity) with same-month-last-year comparison.

- R1.14 Overdue receivables aging: 30 / 60 / 90 / 90+ day buckets, pulled live from Tally.

- R1.15 Top 5 products this week by revenue and quantity; fast movers vs slow movers.

- R1.16 Dormant customer count and combined historical value.

- R1.17 Margin snapshot: landed cost vs selling price per product; flag products under margin pressure. [TBD — confirm landed cost is recorded in Tally per product; if not, this requires a supplementary cost-entry screen.]

3.6 Deep Analysis Views

- R1.18 Geographic sales map — state and city level. [TBD — confirm address data quality in Tally; older records often lack clean state/city fields. Scope a geocoding pass after data sample review.]

- R1.19 Seasonal demand curves per product from the full sales history.

- R1.20 Customer value analysis (Pareto view — top 80% revenue drivers).

- R1.21 Landed-cost vs selling-price tracker over time. [TBD — confirm source of FX rate history and whether landed cost captures FX per shipment.]

- R1.22 Product movement report including dead stock flagged automatically.

- R1.23 Churn-risk list: customers currently paying above the client's updated price list, flagged before they leave.

- R1.24 Year-on-year comparison on any metric, any period.

- R1.25 Excel export on every view and every filter, on demand.

3.7 Automated Report Delivery

- R1.26 Daily morning WhatsApp to owner: yesterday's orders, new enquiries, and one data-driven action item. ("Action item" generation logic: keep simple, e.g. the biggest anomaly in the day's data — LLM-generated with strict grounding.)

- R1.27 Weekly (Mondays): week's revenue, top products, new vs repeat customers, outstanding summary — WhatsApp + email to the client's team.

- R1.28 Monthly (1st of month): full Excel + PDF report emailed — seasonal analysis, customer movement, margin review, geographic breakdown, YoY comparison.

- Note: outbound WhatsApp messages require approved Meta templates. Submit these templates early — Meta approval can take several days and rejections happen.

4. Phase 2 — Lead Capture & AI Sales Agent

4.1 Lead Capture

- R2.1 IndiaMART: automatic real-time enquiry ingestion via the IndiaMART lead API. [TBD — verify current API version, rate limits, and that the client's IndiaMART plan includes API access.]

- R2.2 TradeIndia: automatic ingestion. [TBD — verify API availability on the client's plan.]

- R2.3 State portals integration system — a single module that handles ingestion from Indian state-level B2B lead portals, extensible so new portals can be added over time. First target: Maharashtra Industries portal. Additional state portals to be added as identified. For each portal: integrate via API where available, with a manual CSV/copy-paste import path as fallback. Fallback is contractually acceptable — do not over-invest on any single portal.

- R2.4 Deduplicate incoming leads against the existing customer database (phone / email / GSTIN match) and flag existing customers with their tier and history.

4.2 Instant First Response

- R2.5 Every new lead receives a WhatsApp message plus email within minutes: catalogue and corporate video linked.

- R2.6 Target: first response under 10 minutes end-to-end. This number is a contractual performance claim — build monitoring and alerting on response latency from day one.

4.3 AI Sales Agent (WhatsApp)

- R2.7 Answers product and pricing questions using the canonical catalogue and current price list.

- R2.8 Checks live stock (via Tally sync) before confirming availability on any order.

- R2.9 Generates quotes. Format [TBD] — PDF quote vs in-chat itemized message. Confirm client preference.

- R2.10 Hard guardrails. The agent must not invent prices, discounts, or stock. If data is missing or the query is out of scope, escalate to a human with full context. No autonomous negotiation.

- R2.11 Language support [TBD] — Indian B2B buyers commonly message in Hindi / Hinglish / Gujarati / Marathi in addition to English. Confirm supported languages with the client; this affects prompt design and Meta template approvals.

4.4 Payment Threshold Logic

- R2.12 Orders below the agreed threshold: agent completes end-to-end through payment autonomously. Orders above: handover to the client's salesperson with full conversation history.

- [TBD — CRITICAL] Threshold value. Get this in writing from the client before building.

- [TBD — CRITICAL] Payment collection method — payment gateway (Razorpay / Cashfree) vs UPI link vs bank transfer with proof upload. This materially changes scope (gateway KYC, reconciliation into Tally). Resolve before Phase 2 estimation.

4.5 Inventory & Notifications

- R2.13 Stock visible in the system; the agent verifies availability before confirming any order.

- R2.14 On every confirmed order: automatic notification to the client's sales rep and delivery team (channel [TBD] — WhatsApp assumed).

- R2.15 Confirmed orders must land back in Tally (sales order or invoice creation via sync, or a documented manual entry step). Approach depends on the Tally connector chosen in §3.2 — validate feasibility early.

5. Non-Functional Requirements

- NFR1 Lead-to-first-response latency under 10 minutes, monitored with alerting.

- NFR2 Dashboard data freshness: receivables and stock sync from Tally within 15 minutes (target). Confirm acceptable sync lag with the client during Phase 1.

- NFR3 All infrastructure billed to client accounts with full transparency — no BloomEx markup. Pick cost-efficient defaults (modest VPS, tiered LLM routing per BloomEx standard).

- NFR4 WhatsApp compliance: all outbound messaging via approved Meta templates; opt-outs honored immediately across every messaging surface.

- NFR5 Role-based access control: owner (full), sales team (CRM + lead management), accounts (receivables). Exact role definitions [TBD].

- NFR6 Excel export available on every report view.

- NFR7 Audit log on all price changes, agent decisions (quote, escalation, payment link generated), and order writebacks.

- NFR8 All application data stays in the client's infrastructure. Daily database backups minimum, point-in-time restore supported.